**Group 13**

Leader: Vũ Đức Thịnh

Member: Nguyễn Tiến Đạt

Nguyễn Duy Việt

Bùi Minh Sơn

Chử Tuấn Bình

PLAN DOCUMENT FOR PROJECT **SE13**

Process model: Waterfall Model

1. *Requirement Analysis Phase:(Until 12th March)*
2. *Design Phase: (Until 19th March)*

Tools: Wix Platform, Powerpoint, Miro Platform

Demo UI: https://tommenguyen0602.wixsite.com/se13

1. *Implementation and Unit Testing Phase:(Until 23th April)*

*Tools and Frameworks: Nodejs, Bootstraps*

*Approach: Static Website*

*List by priority (top down):*

* *Supervise activities on the domain : Leader Vu Duc Thinh*
* *Detailed UI Design Todo board:* [*https://miro.com/app/board/uXjVOKAbxas=/?invite\_link\_id=241728503876*](https://miro.com/app/board/uXjVOKAbxas=/?invite_link_id=241728503876)
* *Database Design: Duy Việt*
* *Backend Design: Bùi Minh Sơn*
* *Unit testing: Nguyen Tien Dat*

1. *Integration and System Testing:(Until 29th April)*

*- Cross Browser Test*

*- Functionality Test:*

* + - 1. *Check out all the links*
      2. *Test forms on all pages*
      3. *Validate HTML/CSS*
      4. *Database Testing*

*-Performance Test:*

1. *Deployment:(Until 7th May)*

*Stability Test needed to proceed/*

*If all test passes, Registration with ISP will be proceeded*

1. *Maintenance:(Until 14th May)*

*Monitoring website behavior when changes to sourcecode are added.*